# The Watchlist

App Functions & Implementation TODO

# 1. App purpose

A private movie-watchlist web app for a Discord friend group. Discord is the doorway/identity provider; the app itself is a persistent web app opened from a pinned Discord message/button. The project budget is $0 and it is intended for private use.

# 2. Agreed app functions

## Movie management

Add a movie by searching for it and selecting the correct title/year.

Fetch movie metadata automatically (planned: TMDB).

Record who suggested the movie and an optional personal suggester note.

Keep movies in the watchlist until they are watched together; watched movies remain in History rather than being deleted.

## Watchlist ranking & responses

Four responses: 🔥 Must Watch, 🟢 Interested, 🟡 I’d Watch, 🔴 Not Interested.

Only the first three contribute positive weight to the group ranking. Not Interested contributes zero and never lowers a movie’s score.

Do not display numeric scores; show the resulting list position instead.

Ranking changes should animate smoothly when a response changes.

A user’s Not Interested response can be shown subtly for that user rather than hiding the movie by default.

## Attendance / availability

Each user can indicate whether they need to be present: Green = Please don’t watch without me; Yellow = I might show, no need to wait; Red = I’m good. Enjoy without me!

Show responding users with their Discord avatars and corresponding colored rings.

No response means no avatar/ring.

## Seen & group history

Each person has an individual Seen Before status for each movie, separate from their vote.

Group Watched Together history records that the movie was watched, the date, and who was there.

History remains searchable and preserves movie information, suggester, date watched, and attendance.

## Movie information

Always show title, poster, release year, genre, and director.

Optional per-user information preferences: synopsis, Rotten Tomatoes rating, trailer, suggester’s note, cast, and runtime.

These preferences are about information exposure before watching, not ending-spoiler protection.

## Content warnings

Users can choose which content-warning categories they want to see.

Warnings should be minimal and unobtrusive, preferably collapsed/hidden unless relevant.

Agreed example categories include gore, animal death, sexual assault, child death, suicide/self-harm, sexual content, nudity, drug use, violence, body horror, and disturbing imagery.

## Views, search & filters

List view and poster-grid view.

Poster-grid size is adjustable with a personal slider.

Search and filtering should support person, seen status, availability, group status, and genre.

Examples discussed: movies Josh and Dan can both watch that neither has seen; horror movies Sarah wants to watch that nobody has seen.

## VHS presentation

Movie posters are presented as physical VHS cases rather than flat cards.

Cases have actual 3D depth, front/back faces, spine, top, and bottom surfaces.

The front/back artwork should remain square/boxy rather than rounded.

Cases flip between front and back; grid and detail pages use the same case behavior.

Mouse position can subtly tilt the cases in 3D, especially in the poster grid.

The back can contain more information and is manually scrollable with the mouse wheel/trackpad; no visible scrollbar is needed.

## Discord & identity

The app should use Discord identity rather than requiring a separate username/password system.

Discord avatars should eventually be used for the user indicators.

A pinned Discord message should provide a button/link such as “🎬 OPEN THE WATCHLIST”.

The app should not be a Discord Activity.

## Setup & settings

First-time setup should cover content-warning preferences, movie-information preferences, and display preferences.

Display preferences include default list/grid view and poster size.

These preferences can be changed later in Settings.

## Visual direction

Clean, minimalist, dark, easy to read, with separated sections and restrained visual flair.

A subtle material/grain treatment on the page background is a possible visual polish item, but is not a priority.

# 3. Implementation TODO

## Project foundation

☐ Put the clean Version 1 prototype into the private GitHub repository.

☐ Use the repository as the single source of truth and keep changes tracked with commits.

☐ Separate prototype/demo behavior from real persistent application behavior as implementation progresses.

## Real data & accounts

☐ Choose and configure the free-tier hosting/database stack.

☐ Connect Discord authentication/identity.

☐ Connect TMDB for movie search and metadata.

☐ Create the shared database for movies, users, votes/responses, seen status, attendance, preferences, and watch history.

## Watchlist functionality

☐ Replace fake movie data with database-backed movies.

☐ Implement real weighted group ranking using the agreed response rules.

☐ Persist each user’s response and update ranking/filter results everywhere.

☐ Implement real Seen Before state.

☐ Implement Watched Together recording and History.

## People & Discord

☐ Load real Discord users and avatars.

☐ Show the agreed availability/attendance indicators.

☐ Connect the pinned Discord entry point to the web app.

## Movie metadata & optional information

☐ Fetch title, poster, release year, genre, director, and other available metadata from TMDB.

☐ Implement per-user information visibility preferences.

☐ Determine a legitimate source/implementation for Rotten Tomatoes ratings; do not scrape RT without an appropriate solution.

☐ Add trailers and other optional metadata where supported.

## Content warnings

☐ Finalize the warning categories without expanding beyond the agreed need.

☐ Store each user’s warning preferences.

☐ Display relevant warnings unobtrusively.

## UI completion

☐ Finish the list/grid/detail/history/settings flows against real data.

☐ Keep grid and detail VHS cases consistent.

☐ Finish search and agreed filters.

☐ Preserve smooth ranking movement and the current dark visual aesthetic.

## Deployment

☐ Deploy the web app using a $0/free-tier setup suitable for private use.

☐ Configure the final Discord link/button.

☐ Test authentication, permissions, persistence, mobile/desktop behavior, and the core movie-night workflow with the friend group.

# 4. Not currently part of the agreed scope

Numeric scores shown to users; negative voting weights; deleting watched movies; separate password accounts; Discord Activities; overcomplicated content-warning UI; and extra ranking mechanics not described above.